Initial Project Planning

| Date | 26 June 2026 |
| --- | --- |
| Team ID | SWTID-2026-8613 |
| Project Name | Personalized Networking Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Event Details Input | USN-1 | As a user, I can enter the event description and my interests to generate personalized conversation starters.. | 2 | High | Devanshu Meena | 26-06-2026 | 27-06-2026 |
| Sprint-1 | AI Conversation Starter Generation. | USN-2 | As a user, I can generate AI-powered networking conversation starters based on event details. | 3 | High | Harsh Vardhan. | 26-06-2026 | 28-06-2026 |
| Sprint-2 | Wikipedia Fact Verification | USN-3 | As a user, I can verify a topic using Wikipedia and receive a summary with a source reference. | 2 | High | Nishant | 28-06-2026 | 29-06-2026 |
| Sprint-1 | Networking Strategy History. | USN-4 | As a user, I can review previously generated networking strategies and conversation suggestions. | 2 | Medium | Kailash Mahawar | 29-06-2026 | 30-06-2026 |
| Sprint-1 | Feedback System | USN-5 | As a user, I can rate generated conversation starters as Useful or Not Useful. | 1 | Medium | Kritarth Jain. | 29-06-2026 | 30-06-2026 |